## Slide 1: What is agile?
Could waterfall be a better approach?

## Slide 2: Roles on a scrum-agile team
Product Owner – Responsible for maximizing the value of the product and the work of the Development Team
Scrum Master – Responsible for ensuring Scrum is understood and enacted
Developer – Responsible for designing functional code based off of user stories provided by the Product Owner at the end of each sprint in releasable increments of "Done"
Tester – Responsible for testing code from Developers as well as working with the Product Owner to determine Acceptance Criteria and a definition of done

## Slide 3: Phases of a Software Development lifecycle
Phase 1 - Project Planning
Phase 2 – Defining
Phase 3 – Designing
Phase 4 – Building
Phase 5 – Testing
Phase 6 - Deployment

## Slide 4: Phase one: Project Planning
This phase is where the identity of the Scope is determined
Senior members of the team meet with the customer to gather information that is used to plan the basic project and the approach
In agile, this is where the Product Owner and possibly the Scrum Master would meet with the client to talk about what the client wants out of the final product

## Slide 5: Phase Two: Defining
Once requirement analysis is done, next is to define and document the product requirements
This is done through a SRS document which consists of all the product requirements to be designed and developed
In agile, this is the phase were the Product Owner would start to define user stories for the team to use during development

## Slide 6: Phase three: designing
A DDS is created and reviewed by important stakeholders and based on many factors, the best design approach is selected
The design approach defines the architectural modules of the product along with communication and data flow
In agile, this is where the team would start planning for development dividing the project into sprints

## Slide 7: Phase four: building
This is the stage in which development will begin on the project
Development of the product is done by guidelines defined by the organization
The language used for the project is chosen with respect to the type of software being developed
In agile, this is where the team would start development. The team would hold Daily Scrums to discuss the progress of the current sprint as well as update a Kanban Board

## Slide 8: Phase five: testing
This phase is where the product defects are reported, tracked, fixed, and retested
At this phase, the product is supposed to reach the quality that was defined in the SRS at the beginning of development
In agile, this is where testers make sure that the code created by the developers is running as to what the user stories outlined. If it is not running correctly, it is sent back to the developers, or added back to the Kanban Board, to be corrected before the sprint finishes

## Slide 9: Phase six: deployment
This is where finalized development is sent out to the customer or client
In agile, this is where the sprint would have finished. Code would be given to the client and the client would give feedback as to what needs to be changed, added, or updated if anything needs to be at all. Following feedback from the client, the next sprint would start and so would the cycle until the project is fully complete

## Slide 10: What would be different with Waterfall?
One of the main things that would have been different with a Waterfall approach would have been the inability to change or update the project for the client. Half way through development, SNHU Travel wanted to implement a slide show style format to the catalog. If we were to have used Waterfall, we would never have known that they wanted something different than a traditional list format. Agile allowed for them to be incorporated into the development cycle and voice their opinions and changes that they wish to be made.

## Slide 11: Why would one choose waterfall or agile?
Waterfall is still a valid option and many teams still practice it today. One reason you might choose waterfall over agile is if your team has a budget they have to stay under.

## Slide 12: Why would one choose waterfall or agile? (Cont.)
Agile has become a lot more popular with modern software development. The reason it has become more popular is because it allows for changes to be made in the middle of the development cycle. One of the main reasons you would choose agile is due to the flexibility you would get with this development framework.

## Slide 13: Why would one choose waterfall or agile? (Cont.)
When it came to SNHU Travel, the client and the users were changing what they needed or wanted from a final product. If our team developed with a traditional Waterfall frame work, we would not have been able to provide the wanted end result for the user. Agile allowed for us to change as the client needed us to.

## Slide 14: Citations
SDLC - Overview. Tutorials Point. (n.d.). Retrieved February 26, 2023, from https://www.tutorialspoint.com/sdlc/sdlc_overview.htm
Cobb, C. G. (2015). The Project Manager's Guide to Mastering Agile: Principles and practices for an adaptive approach. Wiley.